# FastWatch – Sprint 1 Retrospective

What Worked?

* Communication channels
* Meeting Length
* Repository updates on Slack channel

What did not work?

* Completeness of test classes
* Clear boundary of who was implementing certain features
* Weekly updates weren’t enforced

What should we start doing?

* Dividing labor more efficiently
* Create a backlog of tasks for individuals to pick up
* Implement more complete tests
* Move weekly updates to being submitted by Monday
* Move weekly meeting to Thursday at 11 am