## Slide 1: CS361 Fastwatch
Riley Mahr, Philip Sauvey, Isaac Kadera, Fue Her, Andrew Krill

## Slide 2: Project Management
Source Control
  Github
Communication
  Slack
  Slack incorporated with github
Participation
  Voluntary
Organization
  Charter
  Retrospectives

## Slide 3: Project Requirements
Use cases
  Early Diagram
Non Functional Requirements
  Number Precision
  Java
  GUI

## Slide 4: Domain

## Slide 5: Testing
Feature | Test Description
EXIT | (with ct on) exit, try power
RESET | set up ct, add run(s), connect channels; reset; print runs;
TIME | set time to negative; set time past 24 hrs;
EVENT | try nonexistent event, try IND, add
ENDRUN | 
PRINT | 
EXPORT | 
NUM | Test #>999, #<0,
CLR | Clear a racer not in queue, clear a racer in queue (once and again with same racer),
SWAP | Swap when one competitor to finish (swap when two), check the order, swap again, check order
DNF | DNF when no racer, add three racers, DNF 4 racers,
START | Start w/o racers, add racers, start w
FINISH | Add racers, finish before start, start racers,
For All | Test when power is off,

## Slide 6: Iteration Plans
Backlogs
  Sprint 1: none
  Sprint 2: none
  Sprint 3:
    DNF, PRINT, EXPORT and SWAP functions with specified number (in GUI)
    PRINT will either print current run or previous run and not a specified run number when using the GUI
    Separate thread handling for update display
    The RETURN function will return and display the updated racer’s queue
    The UP/DOWN/LEFT/RIGHT Arrow Buttons will cycle through executable commands
  Sprint4: completed project

## Slide 7: Participation
All participation was voluntary, due to the size of the group there was often a shortage of work as three to four people could manage the sprint.
  Riley – GUI, Simulator, Documentation
  Philip – Chronotimer, GUI, Documentation
  Andrew – Chronotimer, Simulator
  Fue – Chronotimer, GUI, Server
  Isaac – Chronotimer, Testing, Documentation

## Slide 8: Code
Live Demonstration